## Slide 1: IT Project Review 1
SOFTWARS 23 Mar 20

## Slide 2: Project Overview
SOFTWARS’ aim is to foster a greater understanding of systems and simulation by producing the highest quality of research and code.
We will produce a deliverable in Unity that accurately injects algorithmic behaviour traffic into any number of simulators connected to the network (via DIS gateway).

## Slide 3: Contents
About the team
01
TASKS & TIMELINES
03
ARTEFACTS
04
THE PROJECT
02

## Slide 4: About Us
Project Manager and Documentation
Bridget Free
External Liaison and Client Manager
Tate Waters
Lead Technical Developer
Do Tran
Assistant Technical Developer and Testing
Andrew Russell
Our Team
Our Client
Terra Schwartz
Dr Sura De Silva
About the team

## Slide 5
Internal Team Communications:
Main comms over Facebook messenger
  Allows for quick and easy responses
Jira used for Task and Project Management with the team informed of all updates
All key artefacts on Github including confirmed meeting notes and client minutes
External Team Communications:
Email client for all important communications – includes meeting agenda
Meetings now conducted over GoToMeeting due to COVID-19
Team Communication

## Slide 6: Communication Strategies and Weaknesses
Verbal Communication Strategies
Written Strategies
  Any updates to both Github and Jira are also reiterated in the group chat as a formatted update e.g. “I just upload ____ to ____. This does ____.”
  This ensures that all key communication is structured.
  Meeting notes are formatted with clear headings and are edited by all team methods before final upload.
Oral Strategies
  During meetings we establish clear agendas that are adhered to.
Weaknesses
  minor weakness with the first software program so changed over to Jira
  struggled with not staying on track during key team meetings and therefore established clear agendas that are briefed and agreed upon before meetings
  we also do not allow phones to be out during team and client meetings to ensure distractions are minimized

## Slide 9: Background Information and Scope
Create “pattern of life” algorithmic behaviour in Unity, focusing on entity state PDUs, that is injected through DIS middleware into one or more connected, distinct simulators.
Scope
There are various established frameworks including HLA and DIS. We will work on at least 2 behaviour models of varying fidelity levels to populate connected simulators to improve “real word” simulation.
Background Information

## Slide 10
SOFTWARS
10
1
2
3
First Deliverable
Second Deliverable
Third Deliverable
Configured middleware that can encode and inject DIS traffic and broadcast across network
Visualisation environment that can use broadcast PDU entity data to update in real time
Key Deliverables
Overall tasks that must be completed.
Created multiple simulated behaviour models in Unity

## Slide 11
Our Issues
Main Issues:
Clarification required on DIS middleware configuration
  This was brought up at the last client meeting where further guidelines were set with more explanation given to the integration aspect of this project
  Further research was also completed and shared with the group
Client Meeting #2 Clarification

## Slide 12
Current Progress
Unity: Boids simulation (flock of birds) Three Original Flocking Rules: Alignment Cohesion Separation | Two Additional Steering Rules: Obstacle Avoidance Goal-seeking “seek”
DIS in Unity:
OpenDIS – open source software in C# (easy integration?)
UnityDIS –possible established framework we can utilise https://sourceforge.net/projects/unitydis/

## Slide 13
SOFTWARS
13
Weeks 2-3
Weeks 4-5
Weeks 6-7
Weeks 8-9
Weeks 10-11
Weeks 12-13
Week 14
Team Planning
Contracts and Charters
Development
Test & debugging
Project Delivery
Schedule
Main Tasks - broken up into weeks
TASKS & TIMELINES

## Slide 15
SOFTWARS
15
Milestones
Key Course Dates and Client Deliverables
Milestone | Details | Task Leaders | Estimated Delivery Date
Group Charter | Clarify team direction | Bridget (Approval by all) | 13 Mar
Basic Behavioural Algorithm | Boids (flocking behaviour) | Do and Andrew | 19 Mar
Statement of Work | Client contract with team | Bridget (Approval by all) | 23 Mar
Project Review 1 | Project progress update | All | 23 Mar
VBS Gateway | VBS DIS integration (network) | Bridget and Tate | 27 Mar
Functional Specification | Purpose, assumptions and requirements | Bridget (Approval and input by all) | 27 Mar
Configured middleware | Encode and inject traffic from Unity as a PDU entity (DIS) | Andrew | 20 Apr
Specific Behavioural Algorithms | Ground behaviours (crowds etc.) | Do | 30 Apr
Project Review 2 | Project progress update | All | 11 May
Simulated environment integration | VBS real-time updates from network | Bridget and Tate | 28 May
Customer Acceptance Report | Present deliverables and findings | All | 03 June
Project Due + Presentation | All artefacts, documentation and deliverables due | All | 08 June

## Slide 17
1
3
2
This document is a detailed description of the project’s work requirements. It defines deliverables and was agreed upon by our client (see Jira). The project charter was used as a foundational resource for this artefact.
Artefact 01 – Statement of Work
This google doc is regularly updated to ensure resources are shared amongst the team and everyone can update themselves.
Artefact 02 – Resource Log
This Gantt Chart follows our milestone timeline with further detail regarding the testing and final project delivery.
Artefact 03 – Gantt Chart
Key Artefacts and Overviews
ARTEFACTS

## Slide 18
Resource Log

## Slide 19
Gantt Chart

## Slide 20
Decision Log

## Slide 21: Other Artefacts
Project Charter
Client Meeting Minutes
Team Meeting Notes
Functional Specification (Draft – In Progress)
See both Jira and Github for full details.
https://softwars.atlassian.net/jira/software/projects/SOF/boards/1/roadmap
https://github.com/dotran98/IT-PRoject-1

## Slide 22
At the end of this project we will have a presentable deliverable in Unity that accurately injects NPC traffic into any number of simulators connected to the network (via DIS gateway).
Summary
SOFTWARS
22
Conclusion

## Slide 23
Any Questions…